## Slide 1: Planning for a Productive Summer
UW ADVANCE Mentoring-for-Leadership Lunch
June 8, 2015
Joyce Yen

## Slide 2: Today’s Activities
Reflection
Making a Plan
Accountability

## Slide 3: Reflection
What were the characteristics of your best summer?
Professionally
Personally

## Slide 4: Reflection
What were the characteristics of your best summer?
BOTH
Professional
Personal

## Slide 5: Covey’s Four Quadrants
I
II
III
IV
Urgent
Not Urgent
Important
Not Important
Stephen Covey & Colleagues’ Classic Model
7 Habits of Highly Effective People, 1989 First Things First, 1994
Summer

## Slide 6: Step 1: Goals
List your personal and professional summer goals.
Adapted from National Center for Faculty Development and Diversity. http://www.facultydiversity.org/?page=email0511a
S: Specific
M: Measurable
A: Attractive (Attainable)
R: Realistic
T: Time frame

## Slide 7: Sample Goals Table
 | Goal 1: Write Daily | Goal 2: Submit Paper | Goal 3: Exercise Regularly | Goal 4 | Goal 5
S: Specific |  |  |  |  | 
M: Measurable |  |  |  |  | 
A: Attractive |  |  |  |  | 
R: Realistic |  |  |  |  | 
T: Time Frame |  |  |  |  | 
Write for 30 minutes twice a day for 4 days each week beginning 6/16
Write results draft for paper by July 10th.
Bike to work 3 days a week, take 45 minute walk 3 days a week

## Slide 8: Step 2: Outline Tasks
For each goal, list/map out/flow chart all tasks (specific, in detail) needed to achieve the goal.
Adapted from National Center for Faculty Development and Diversity. http://www.facultydiversity.org/?page=email0511a

## Slide 9: Sample Tasks for Write Daily Goal
Make a list of writing projects
Determine best time of day
Determine locations for writing
Set up tracking log
Pick a reward
Turn off distractors
Schedule time into calendar
Write!

## Slide 10: Step 3: Map Tasks to Time
Adapted from National Center for Faculty Development and Diversity. http://www.facultydiversity.org/?page=email0511a
Realistic estimate
Buffer space
Specific
Reassess goals, priorities, plans

## Slide 11: Map to Time: Write Daily Goal Tasks
Make a list of writing projects: 10 – 11 am on 6/11
Determine best times of day: 12 – 12:30 pm on 6/9
Determine locations for writing: 12 – 12:30 pm on 6/9
Set up tracking log: 12 – 12:30 pm on 6/9
Pick a reward: 12 – 12:30 pm on 6/9
Turn off distractors: 6/16 (Start day!!)
Schedule time into calendar: 3:30 – 4 pm on 6/12
Start writing!: 6/16
Goal: start writing daily on 6/16.
All tasks must be done before 6/16.

## Slide 12: Step 4: Execute Plan Daily
Adapted from National Center for Faculty Development and Diversity. http://www.facultydiversity.org/?page=email0511a
Weekly review – schedule time
Rewards
Looking ahead
Changes

## Slide 13: Step 5: Accountability
Adapted from National Center for Faculty Development and Diversity. http://www.facultydiversity.org/?page=email0511a
Brainstorm accountability mechanisms
Example: Writing Productivity
From Boice’s Writing Workshops:
  control group (no change in writing habit.. Occasional and in big chunks of time) avg 17 p/year
  Group 1 wrote daily and kept record avg. 64p/year
  Group 2 wrote daily, kept record, accountable to a colleague weekly avg. 157p/year
Faculty who wrote daily spent about 2x time as those who wrote in big chunks of time, but wrote or edited 10x pages.

## Slide 14: Step 5: Accountability
Adapted from National Center for Faculty Development and Diversity. http://www.facultydiversity.org/?page=email0511a
Which accountability strategies will you use?

## Slide 15: Carrying into the Academic Year
Being Strategic
What’s Important
Making a plan
  Goals
  Tasks
  Map to schedule
  Execute
  Accountability
I
II
III
IV
Urgent
Not Urgent
Important
Not Important

## Slide 16: Next Steps
Block out time to finish your summer planning (all steps)
Block out time at the end of the summer to plan for Fall quarter
Commit to accountability options that work for you
Have a great summer!!

## Slide 18: My Goals Table
 | Goal 1 | Goal 2 | Goal 3 | Goal 4 | Goal 5
S: Specific |  |  |  |  | 
M: Measurable |  |  |  |  | 
A: Attractive |  |  |  |  | 
R: Realistic |  |  |  |  | 
T: Time Frame |  |  |  |  |